FESTO AUTOMATION TRAINER

Project Planning Document

Scope • Learning Framework • Engineering Milestones • Assessment

| Project Information | Details |
| --- | --- |
| Course | Industrial Automation / Robotics / Mechatronics |
| Project Team | Daniel, Thomas |
| Controller Platform | Raspberry Pi Pico with plc.py Ladder Logic Runtime |
| Project Duration | 84–125 hours |
| Document Version | 1.0 |

Prepared as a structured project plan and assessment guide

# Executive Summary

This project restores and commissions a Festo automation trainer as a functioning industrial automation cell while providing a structured learning experience in pneumatics, sensors, electrical interfaces, PLC programming, system integration, commissioning, documentation, and troubleshooting.

The automation cell moves parts through a magazine and conveyor, identifies material using inductive inspection, makes a diverter decision, feeds acceptable parts to a stacker, performs pick-and-place operations, and ejects the completed assembly.

The project is organized into seven engineering phases. Each phase has defined goals, learning requirements, responsibilities, deliverables, evidence, and exit criteria. Leadership is shared so that both students participate in the major technical disciplines.

## System Process Flow

Magazine

↓

Conveyor

↓

Inductive Inspection

↓

Diverter Decision

↓

Stacker Feed

↓

Pick & Place Stack

↓

Eject Finished Assembly

## Expected Outcomes

A reliable, continuously operating automation sequence.

Complete engineering documentation and I/O mapping.

A functioning plc.py ladder-logic control program.

Demonstrated fault recovery and troubleshooting capability.

A complete final demonstration and individual reflection.

# 1. Project Overview

The restoration project is built around five major machine functions: magazine feeding, conveyor transport, part rejection, stacking, and final assembly discharge.

| Subsystem | Primary Function |
| --- | --- |
| Magazine | Feeds parts into the automation sequence. |
| Conveyor | Transfers parts between processing stations. |
| Part Rejection | Uses inspection results to divert parts when required. |
| Stacker | Feeds, picks, and stacks parts into an assembly. |
| Final Assembly Discharge | Ejects the completed assembly and resets the cycle. |

# 2. Learning Outcomes

## Technical Outcomes

Pneumatic systems

Industrial sensors

Solenoid valve control

Electrical interface circuits

Signal conditioning

Ladder logic programming

PLC sequencing

System commissioning

## Employability Outcomes

Teamwork

Technical communication

Engineering documentation

Troubleshooting techniques

Project planning

Technical leadership

# 3. Team Structure

The original Lead + Apprentice model is retained, with the team reduced to Daniel and Thomas. Each student remains responsible for a lead discipline while developing secondary skills in other areas. This ensures both students participate in all major disciplines.

| Student | Lead Responsibility | Secondary Learning Responsibility |
| --- | --- | --- |
| Daniel | Electrical Integration | PLC Programming |
| Thomas | PLC Programming | Pneumatic Systems |

Team Working Principle Both students participate in investigation, testing, troubleshooting, integration, and commissioning. Lead responsibility identifies the primary owner of a task; it does not restrict the other student from learning or contributing.

# Phase 1 — System Investigation and Documentation

Establish a complete understanding of the trainer before modifications or control-system design begin.

## Learning Required

Component identification

Sensor and actuator identification

I/O inventory

Machine sequence documentation

Engineering documentation

## Team Assignments

| Student | Primary Focus |
| --- | --- |
| Daniel | Electrical/component identification and I/O mapping |
| Thomas | Pneumatic/component identification and sequence documentation |

## Time Estimate

Initial project investigation; exact phase hours are not specified in the source document.

## Deliverables

Component inventory

I/O inventory

Initial machine sequence

Supporting engineering documentation

## Assessment Evidence

Completed inventory

Documented machine sequence

Evidence of system investigation

Exit Criteria All sensors identified All cylinders identified All valves identified I/O inventory completed Initial machine sequence documented

# Phase 2 — Pneumatic System Verification

Verify the pneumatic hardware and actuators before electrical interfaces are designed.

## Learning Required

Pneumatic circuit understanding

Actuator operation

Manual testing

Reliability verification

## Team Assignments

| Student | Primary Focus |
| --- | --- |
| Daniel | Support electrical observations and test documentation |
| Thomas | Lead pneumatic verification and actuator testing |

## Time Estimate

Phase-specific hours are not specified in the source document.

## Deliverables

Pneumatic documentation

Manual actuator test results

Issues and observations log

## Assessment Evidence

Demonstrated actuator operation

Test records

Documented issues and resolutions

## Engineering Milestone

All pneumatic actuators must operate reliably under manual testing before electrical interfaces are designed.

# Phase 3 — Electrical Interface Design

Design and document the interface between industrial hardware and the Raspberry Pi Pico controller.

## Learning Required

Voltage compatibility

Flyback protection

Current limiting

Solenoid driver protection

Input isolation

Industrial-to-Pico interfacing

## Team Assignments

| Student | Primary Focus |
| --- | --- |
| Daniel | Lead electrical interface design and integration |
| Thomas | Support testing and interface verification |

## Time Estimate

Phase-specific hours are not specified in the source document.

## Deliverables

Electrical schematics

Interface design documentation

Protection considerations

I/O mapping

## Assessment Evidence

Reviewed electrical design

Evidence of compatibility/protection checks

Completed schematics

## Safety Considerations

Voltage compatibility

Flyback protection

Current limiting

Solenoid driver protection

Input isolation

Special attention to the interface between industrial hardware and the Pico controller.

# Phase 4 — PLC Architecture and Sequence Design

Convert the machine sequence into a clear, implementable PLC workflow.

## Learning Required

PLC architecture

Sequence design

State-based thinking

I/O relationships

## Team Assignments

| Student | Primary Focus |
| --- | --- |
| Daniel | Support PLC architecture and electrical I/O relationships |
| Thomas | Lead sequence architecture and workflow design |

## Time Estimate

Phase-specific hours are not specified in the source document.

## Deliverables

State diagram

Numbered sequence workflow

PLC design documentation

## Assessment Evidence

Approved sequence

State/sequence documentation

Mapped inputs and outputs

## Machine Sequence

1. Feed part

2. Transfer part

3. Identify material

4. Reject if required

5. Detect arrival

6. Pick first part

7. Place first part

8. Pick second part

9. Stack assembly

10. Eject assembly

11. Repeat cycle

# Phase 5 — PLC Programming

Develop the plc.py ladder-logic control program from the approved sequence and I/O design.

## Learning Required

Modular ladder routines

Meaningful tag names

Commented logic

Version control practices

Safe start-up operation

## Team Assignments

| Student | Primary Focus |
| --- | --- |
| Daniel | PLC programming support and electrical integration |
| Thomas | Lead PLC programming and sequence implementation |

## Time Estimate

Phase-specific hours are not specified in the source document.

## Deliverables

plc.py source code

Program documentation

Test procedures

## Assessment Evidence

Functional routines

Reviewed tag naming/comments

Safe start-up behavior

Program test evidence

## Programming Standards

Modular ladder routines

Meaningful tag names

Commented logic

Version control practices

Safe start-up operation

# Phase 6 — Incremental System Integration

Integrate the machine progressively so faults can be isolated and corrected before full automatic operation.

## Learning Required

Incremental commissioning

Subsystem testing

Fault isolation

Rotating leadership

Integration troubleshooting

## Team Assignments

| Student | Primary Focus |
| --- | --- |
| Daniel | Electrical integration and subsystem testing |
| Thomas | PLC sequence integration and pneumatic verification |

## Time Estimate

Phase-specific hours are not specified in the source document.

## Deliverables

Integration test records

Troubleshooting logbook

Milestone evidence

## Assessment Evidence

Successful completion of each integration stage

Documented faults and corrective actions

| Stage | Milestone |
| --- | --- |
| 1 | Magazine Only |
| 2 | Magazine + Conveyor |
| 3 | Conveyor + Diverter |
| 4 | Part Detection |
| 5 | Stacker Motion |
| 6 | Full Automatic Cycle |

# Phase 7 — Optimization, Safety and Final Validation

Optimize the completed system and demonstrate that it meets the project's acceptance criteria.

## Learning Required

System optimization

Safety review

Final validation

Fault recovery

Technical presentation

## Team Assignments

| Student | Primary Focus |
| --- | --- |
| Daniel | Electrical validation and final system checks |
| Thomas | PLC validation, fault recovery and sequence checks |

## Time Estimate

Phase-specific hours are not specified in the source document.

## Deliverables

Validation report

Completed documentation package

Demonstration evidence

Individual reflection

## Assessment Evidence

Continuous operation

Sensor reliability

Correct assembly production

Fault recovery

Complete documentation

Final presentation

## Final Acceptance Criteria

Continuous operation achieved

Sensor reliability verified

Completed assembly produced correctly

Fault recovery demonstrated

Documentation complete

Final presentation completed

# Assessment Framework

The assessment weighting is retained from the source document and presented here as the formal project assessment structure.

| Major Component | Weight |
| --- | --- |
| Documentation & Investigation | 15% |
| Pneumatic Analysis | 10% |
| Electrical Interface Design | 20% |
| PLC Design Documentation | 15% |
| PLC Program Development | 20% |
| Integration & Troubleshooting | 10% |
| Final Demonstration & Reflection | 10% |

# Final Deliverables

Required Submission Package

☐ Component inventory

☐ Pneumatic documentation

☐ Electrical schematics

☐ I/O map

☐ State diagram

☐ plc.py source code

☐ Test procedures

☐ Troubleshooting logbook

☐ Validation report

☐ Demonstration video

☐ Individual reflection

# Appendices

## Appendix A — Project Timeline Summary

Overall project duration: 84–125 hours. The source document does not assign exact hours to individual phases.

| Phase | Focus | Milestone |
| --- | --- | --- |
| 1 | Investigation & Documentation | System understood and documented |
| 2 | Pneumatic Verification | Actuators operate reliably |
| 3 | Electrical Interface Design | Industrial hardware safely interfaced to Pico |
| 4 | PLC Architecture | Sequence and state design approved |
| 5 | PLC Programming | Control program developed |
| 6 | Incremental Integration | Subsystems integrated progressively |
| 7 | Optimization & Validation | Final acceptance criteria met |

## Appendix B — Engineering Logbook Expectations

Record tests and observations.

Document faults and corrective actions.

Capture decisions and design changes.

Maintain evidence supporting assessment.

## Appendix C — Safety Expectations

Verify voltage compatibility before connecting interfaces.

Use appropriate protection for inductive loads and solenoid drivers.

Verify input isolation and safe start-up behavior.

Do not proceed to the next engineering stage until the preceding stage is verified.

## Appendix D — Assessment Evidence Tracking Sheet

| Assessment Area | Weight | Evidence / Status |
| --- | --- | --- |
| Documentation & Investigation | 15% |  |
| Pneumatic Analysis | 10% |  |
| Electrical Interface Design | 20% |  |
| PLC Design Documentation | 15% |  |
| PLC Program Development | 20% |  |
| Integration & Troubleshooting | 10% |  |
| Final Demonstration & Reflection | 10% |  |